MoLHSA EMR 2.1

USER ACCEPTANCE TESTING PROTOCOL

(EMR – HSSP integration)

18 pages

Tbilisi, 2015

Reconciliation sheet

Supplier

| Position | Name | Signature | Date |
| --- | --- | --- | --- |
| Delivery Manager | Alexander Kutikov |  | 04/12/15 |
| Sr. Solutions Architect | Alexander Lahtin |  | 04/12/15 |

Customer

| Position | Name | Signature | Date |
| --- | --- | --- | --- |

Table of Contents

1	Terms and acronyms	5

2	Document purpose	6

3	UAT General definitions	6

3.1	The aim of the System testing	7

3.2	UAT actors	7

3.3	System testing and acceptance methodology	7

4	Conditions and prerequisites	8

4.1	Acceptance plan	8

4.2	UAT preparation	8

5	The scope of testing (Phase 2.1 brief scope description)	8

6	Test environment description	9

7	EMR 2.1 TEST CASES	10

7.1	EMR to HSSP Cases replication	10

7.1.1	EMR to HSSP Case Registration replication (urgent)	10

7.1.2	EMR to HSSP Case Registration replication (planned)	10

7.1.3	EMR to HSSP e-Reporting  replication (other Cases)	10

7.2	External HIS to EMR to HSSP replication	11

7.2.1	External HIS to EMR to HSSP Case Registration replication	11

7.2.2	External HIS to EMR to HSSP e-Reporting replication	11

7.3	HSSP to EMR Cases replication	11

7.3.1	HSSP Case Registration to EMR replication	11

7.3.2	HSSP e-Reporting to EMR replication	12

7.3.3	HSSP Tuberculosis to EMR replication	12

7.3.4	HSSP Dialysis Program to EMR replication	12

7.3.5	HSSP Psychiatry Program to EMR replication	12

7.3.6	HSSP Immunization Management to EMR replication	12

7.3.7	HSSP Diabetes to EMR replication	13

7.3.8	HSSP AIDS to EMR replication	13

7.4	e-Prescription functionality	13

7.4.1	e-Prescription electronic Form creation	13

7.4.2	e-Prescription PDF search by Prescription No. and/or Patient Id	13

7.5	Auxiliary functionality	14

7.5.1	EMR Case creation by given Guarantee No (for planned Cases)	14

7.5.2	EMR Form 100 usage from the HSSP Guarantee Module side	14

7.6	EMC HIP clinical documents sharing	14

7.6.1	Patient Cases (CDA) access by using standard HL7 xDS protocol	14

7.6.2	Patient PDF e-Prescription access by using standard HL7 xDS protocol	14

7.6.3	Patient demographic data maintaining and using cEHR as a Master Patient Index (MPI)	14

7.7	cEMR Mobile applications	15

7.7.1	Process  of access to EMR for patients	15

7.7.2	Process of access to EMR for doctors	15

7.7.3	Process of access to EMR for MoLHSA specialists	15

8	Functional Specifications and UAT sections reference	16

9	General change requests	18

10	User acceptance testing result	18

# Terms and acronyms

| Case | The Case is CDA2-document, which contains the general clinical information about treatment of the one given Patient |
| --- | --- |
| CDA | Clinical Document Architecture |
| cEMR | Central Electronic Medical Records |
| HL7 | Health Level-7 or HL7 refers to a set of international standards for transfer of clinical and administrative data between software applications used by various healthcare providers. |
| HSSP | Health System Strengthening Project |
| MoLHSA, Customer | Ministry of Labour, Health and Social Affairs of Georgia |
| OU | Operational Unit (in cEMR) |
| Performer, Supplier | EMC |
| UAT | User Acceptance Testing |
| xDS | Cross-Enterprise Document Sharing |

# Document purpose

The document defines the order of MoLHSA cEMR 2.1 (the System) acceptance according to the SOW                        from                             .

There are following main sections in the document:

- Section 3 describes the general provisions of the acceptance procedure

- Section 7 contains the detailed description of the test-cases, which are used to test the System functionality

- Section 8 contains the mapping of the SOW requirements with the test-cases

- Section 1 will contain the results of System acceptance, the Customers remarks and comments

# UAT General definitions

System acceptance are carried out on the Customer side (on testing environment, see chapter 1) and by using the Customer software, hardware and facilities.

UAT process based on the following project documents:

- SOW                                        for Healthcare management Information System extension (phase 2.1) from                         .

- Functional specification. Collaborative Health Environment of Georgia. EMR 2.1. Part 1. EHR and  HSSP Integration (Case Management)

Document code: 02. TR-FS. MoLHSA EMR 2.1. Part 1. Case management

- Functional specification. Collaborative Health Environment of Georgia. EMR 2.1. Part 2. EHR and  HSSP/USAID Integration (Clinical Data Exchange)

Document code: 02. TR-FS. MoLHSA EMR 2.1. Part 2. Clinical data exchange

- Functional specification. Collaborative Health Environment of Georgia. EMR 2.1. Part 3. EHR and  HSSP/USAID Integration (Mobile platform)

Document code: 02. TR-FS. MoLHSA EMR 2.1. Part 3. Mobile platform

- The current UAT program

## The aim of the System testing

The aim of the UAT process is to check that cEMR 2.1 was developed in accordance with Functional specifications and SOW for Healthcare management Information System extension (phase 2.1). The chapter 8 contains the correspondence between the Functional specifications (part 1 and part2) and UAT sections.

## UAT actors

UAT is processed by the Acceptance Committee, which includes:

- Customer representatives;

- Performer representatives;

Acceptance Committee must approve the current UAT program before starting the acceptance process.

## System testing and acceptance methodology

When testing the System functionality the method of scenario-oriented testing is using. This method assumes an execution of consistent flow scenarios, similar to the way the real users (patients, doctors etc.) uses the System.

For each step in particular scenario an expected result to be achieved is defined. Test scenarios used for testing the System are shown in Section 7. The tests are carried out fully in accordance with this program and test procedure, regardless of the intermediate results of the tests.

The structure of each scenario step is the following:

- Step number

- Step description – short description of the step

- User/Role – the role title of User name, which is used to perform the actions

- Actions – description of actions to perform in the System

- Expected result – short description of what is expected to get in the System after executing of the actions

After the completion of each scenario the result of testing is recorded in the System acceptance Protocol (see Section 1).

# Conditions and prerequisites

## Acceptance plan

The main acceptance steps all the following:

- STEP 1: System deployment, configuration and preparation to perform UAT

- STEP 2: System testing according to the approved test cases

- STEP 3: System acceptance protocol creation and approving by the Acceptance Committee

## UAT preparation

Before UAT processing the working place must be organized and satisfied to the following requirements:

- PC must be provided with the OS Windows, Web-browser (Internet Explorer or Chrome or similar), monitor 17” diagonal at least,  512 Mb RAM

- PC must be connected directly to MoLHSA network or to the Internet (thought the cable or Wi-Fi adapter) and must be able to connect to TEST environment, described in Section 1

- (optionally) Projector connected to the PC and white board/wall to watch the projection.

- Mobile phone on iOS and/or Android platform with Internet connection (thought the Wi-Fi or SIM-card)

# The scope of testing (Phase 2.1 brief scope description)

The current UAT program does not contain test cases for testing the functionality implemented within the previous cEMR project phases. The scope of testing is restricted by the functional requirements defined in Functional specification (part 1, part2 and part 3) mentioned in Section 3.

# Test environment description

The testing must be performed on MoLHSA EMR testing environment.

| Server/component name | IP address (internal) | Port | IP address (external) | Port |
| --- | --- | --- | --- | --- |
| Test App Server wHospital Engine | 172.17.217.53 | 80 | 92.51.96.100 | 81 |
| Test App Server wHospital Engine | 172.17.217.53 | 443 | 92.51.96.100 | 444 |
| Test App Server wHospital Services | 172.17.217.54 | 80 | 92.51.96.101 | 81 |
| Test App Server wHospital Services | 172.17.217.54 | 443 | 92.51.96.101 | 444 |
| Test App Server wHospital Services | 172.17.217.54 | 8080 | 92.51.96.101 | 8081 |

# EMR 2.1 TEST CASES

## EMR to HSSP Cases replication

### EMR to HSSP Case Registration replication (urgent)

| Test case | Result | Comments |
| --- | --- | --- |
| 7.1.1 | Accepted with remarks | Change request: Add artificial code to the list of FUs before the name of FU Minor issue: Section Problems. Case registration can accept diagnosis, which are leafs in the ICD10 classifier. |

### EMR to HSSP Case Registration replication (planned)

| Test case | Result | Comments |
| --- | --- | --- |
| 0 | Accepted with remarks | Issue: In some cases the creation of the Case by Guarantee number (calling HSSP Guarantee Module web-service) occurs incorrectly. EMC have to check this functionality and make sure wHospital successfully imports all the case data from the Guarantee module. Change request: Check “Meeting place” attribute filling during the data importing from the Guarantee Module. |

### EMR to HSSP e-Reporting  replication (other Cases)

| Test case | Result | Comments |
| --- | --- | --- |
| 0 | Accepted with remarks | Issue: Do not export cases for the Patients, which are not exists in Civil Registry. |

## External HIS to EMR to HSSP replication

### External HIS to EMR to HSSP Case Registration replication

| Test case | Result | Comments |
| --- | --- | --- |
| 7.2.1 | Accepted with remarks | Issue: Check an importing of the Diseases from the XML. If disease is filled through wHospital UI, the diagnosis code is added before the diagnosis name. But if diagnosis is imported from the XML, the diagnosis code is missed. Issue: EMC has to check the data importing from the HIS for all the clinical attributes. |

### External HIS to EMR to HSSP e-Reporting replication

| Test case | Result | Comments |
| --- | --- | --- |
| 7 | Accepted | No remarks |

## HSSP to EMR Cases replication

### HSSP Case Registration to EMR replication

| Test case | Result | Comments |
| --- | --- | --- |
| 7.3.1 | Accepted with remarks | Financial Unit import from the HSSP Case Registration. Minor Issue: When cEMR imports the Case from the Case Registration, cEMR must import not only the clinical data, but Financial Units as well. OK, cEMR imports it now, but FU code is visible only, but not the FU title. EMC needs to configure the visibility of FU title in Encounter section. |

### HSSP e-Reporting to EMR replication

| Test case | Result | Comments |
| --- | --- | --- |
| 7 | Accepted | No remarks |

### HSSP Tuberculosis to EMR replication

| Test case | Result | Comments |
| --- | --- | --- |
| 7.3.3 | Accepted | No remarks |

### HSSP Dialysis Program to EMR replication

| Test case | Result | Comments |
| --- | --- | --- |
| 7.3.4 | Accepted | No remarks |

### HSSP Psychiatry Program to EMR replication

| Test case | Result | Comments |
| --- | --- | --- |
| 7.3.5 | Accepted | No remarks |

### HSSP Immunization Management to EMR replication

| Test case | Result | Comments |
| --- | --- | --- |
| 7.3.6 | Accepted | No remarks |

### HSSP Diabetes to EMR replication

| Test case | Result | Comments |
| --- | --- | --- |
| 1.1.1 | Accepted | No remarks |

### HSSP AIDS to EMR replication

| Test case | Result | Comments |
| --- | --- | --- |
| 7.3.8 | Accepted | No remarks |

## e-Prescription functionality

### e-Prescription electronic Form creation

| Test case | Result | Comments |
| --- | --- | --- |
| 7.4.1 | Accepted | No remarks |

### e-Prescription PDF search by Prescription No. and/or Patient Id

| Test case | Result | Comments |
| --- | --- | --- |
| 7.4.2 | Accepted | No remarks towards the current project functionality. In the future (next phases) e-dispense should be implemented. |

## Auxiliary functionality

### EMR Case creation by given Guarantee No (for planned Cases)

| Test case | Result | Comments |
| --- | --- | --- |
| 7.5.1 | Accepted | See remarks for the test 0 |

### EMR Form 100 usage from the HSSP Guarantee Module side

| Test case | Result | Comments |
| --- | --- | --- |
| 7.5.2 | - | Was not demonstrated |

## EMC HIP clinical documents sharing

### Patient Cases (CDA) access by using standard HL7 xDS protocol

| Test case | Result | Comments |
| --- | --- | --- |
| 7.6.1 | Accepted | No remarks |

### Patient PDF e-Prescription access by using standard HL7 xDS protocol

| Test case | Result | Comments |
| --- | --- | --- |
| 7.6.2 | Accepted | No remarks |

### Patient demographic data maintaining and using cEHR as a Master Patient Index (MPI)

| Test case | Result | Comments |
| --- | --- | --- |
| 7.6.3 | Accepted | No remarks |

## cEMR Mobile applications

### Process  of access to EMR for patients

| Test case | Result | Comments |
| --- | --- | --- |
| 7.7.1 | Accepted with remarks | Only the part of Mobile functionality was demonstrated Full stack testing will be performed during Mobile platform acceptance milestone. |

### Process of access to EMR for doctors

| Test case | Result | Comments |
| --- | --- | --- |
| 7.7.2 | - | Was not demonstrated. Full stack testing will be performed during Mobile platform acceptance milestone. |

### Process of access to EMR for MoLHSA specialists

| Test case | Result | Comments |
| --- | --- | --- |
| 7.7.3 | - | Was not demonstrated. Full stack testing will be performed during Mobile platform acceptance milestone. |

# Functional Specifications and UAT sections reference

Table 1. FS and UAT sections reference

| Functional Specification part | Functional Specification section No | Section description | UAT Section No |
| --- | --- | --- | --- |
| PART 1 | 4.2.1 | Registration process of urgent-case by Class A clinic | 7.1.1 |
| PART 1 | 4.2.2 | Registration process of urgent-case by Class B clinic | 7.3.1 |
| PART 1 | 4.2.3 | Urgent-case process registration from external HIS | 7.2.1 |
| PART 1 | 4.3.1 | Registration process of planned-case by Class A clinic | 7.1.2 7.5.1 |
| PART 1 | 4.3.2 | Registration process of planned-case by Class B clinic | 7.3.1 |
| PART 1 | 4.3.3 | Planned-case process registration from external HIS | 7.2.1 |
| PART 1 | 4.4.1 | Registration process of beneficiary visit by Class A clinic | 7.1.3 |
| PART 1 | 4.4.2 | Registration process of beneficiary visit by Class B clinic | 7.3.2 |
| PART 1 | 4.4.3 | Registration process of beneficiary visit from external HIS | 7.2.2 |
| PART 2 | 3.2.1 | Data replication process Dialysis Program -> CEMR | 7.3.4 |
| PART 2 | 3.2.2 | Data replication process from BRM Psychiatry Program to CEMR | 7.3.5 |
| PART 2 | 3.2.3 | Data replication process from BRM Diabetes into CEMR | 7.3.7 |
| PART 2 | 3.2.4 | Data replication process from BRM AIDS into CEMR | 7.3.8 |
| PART 2 | 3.2.5 | Data replication process from Tuberculosis Electronic into HER | 7.3.3 |
| PART 2 | 3.2.6 | Data replication process from Immunization Management into CEMR | 7.3.6 |
| PART 2 | 3.2.7 | The process of generating, viewing and printing of recipes via CEMR interface | 7.4.1 |
| - Out of scope | - Out of scope | e-Prescription PDF search by Prescription No. and/or Patient Id | 7.4.2 |
| - Out of scope | - Out of scope | Patient Cases (CDA) access by using standard HL7 xDS protocol | 7.6.1 |
| - Out of scope | - Out of scope | Patient PDF e-Prescription access by using standard HL7 xDS protocol | 7.6.2 |
| - Out of scope | - Out of scope | Patient demographic data maintaining and using cEHR as a Master Patient Index (MPI) | 7.6.3 |
| PART 2 | 3.3.1 | Patient limits information access | - |
| PART 2 | 3.3.2 | EMR Form 100 access from HSSP Guarantee Module | 7.5.2 |
| PART 3 | 3.1.1 | Process of access to medical institutions directory | 7.7 |
| PART 3 | 3.1.2 | Process of access to a directory of medicines | 7.7 |
| PART 3 | 3.1.3 | Process of access to a directory of first aid | 7.7 |
| PART 3 | 3.2.1 | Process of access to EMR for patients | 7.7.1 |
| PART 3 | 3.2.2 | Process of access to electronic prescriptions for patients | 7.7 |
| PART 3 | 3.3.1 | Process of access to EMR for doctors | 7.7.2 |
| PART 3 | 3.3.2 | Process of access to electronic prescriptions for doctors | 7.7 |
| PART 3 | 3.4 | Processes of services of operational information | 7.7.3 |

# General change requests

- There was a request to describe in details in the Specification the Consent management concepts, configured in wHospital.

- There was a request to check doctor’s license from Certification Module upon login.

- There was a request to check the Cases synchronization and duplication when the same case was created on both sides (in wHospital and Case Registration).

# User acceptance testing result

The system testing has been performed in accordance with approved User Acceptance Testing Program.

The system behaves correctly in accordance to the Functional specification and System architecture documents.

Several non-critical issues have been found. Supplier guaranteed that all issues will be fixed before project closure in 2015.

Several change requests have been accepted by Supplier and  delivered before project closure in 2015.

As a result of User acceptance testing the inspection team accepted presented results of milestones 10, 11, 13, 14, 15, 16, 17, 18, 19.

PART 1 - 02. TR-FS. MoLHSA EMR 2.1. Part 1. Case management

PART 2 - 02. TR-FS. MoLHSA EMR 2.1. Part 2. Clinical data exchange