A Fixed Fee Statement of Work

for

Healthcare Management Information System extension (phase 2.1)

SOW #

Prepared By:

Information Intelligence Group Consulting

EMC Corporation

| Date | 6 May 2015 |
| --- | --- |
| Author | Alex Kutikov |
| Version | 1.0 |

Statement of Confidentiality

© 2012 EMC Corporation, Inc. All rights reserved. EMC and the corporate logo are trademarks or registered trademarks of EMC Corporation in the United States and throughout the world. All other company and product names are used for identification purposes only and may be trademarks of their respective owners. EMC cannot guarantee completion of any future products or product features mentioned in this document, and no reliance should be placed on their availability.

The material contained in this document is proprietary to EMC Corporation. No rights in said material are hereby transferred to Ministry of Labour, Health and Social Affairs of Georgia (MoLHSA).  This material may not be disclosed, duplicated or otherwise revealed, in whole or in part, without prior written consent.

Glossary

| CHE | Collaborative Healthcare Environment. CHE consists of the HMIS and its participants: clinical data providers and consumers (clinics, citizens, insurance companies, government, etc.). In the future the HMIS (and hence CHE) will contain new subsystems such as an Analytics subsystem, Telemedicine subsystem and others. |
| --- | --- |
| CDA | Clinical Document Architecture |
| DICOM | Digital Imaging and Communications in Medicine. Is a standard for handling, storing, printing, and transmitting information in medical imaging. It includes a file format definition and a network communications protocol. |
| EMR | Electronic Medical Records |
| EHR | Electronic Health Records (comprised of the EMR solution + wHospital) |
| HIS | Health Information System |
| HL7 | Health Level-7 or HL7 refers to a set of international standards for transfer of clinical and administrative data between Hospital information systems. |
| HMIS | Health Management Information System: is a set of subsystems which allow MoLHSA to manage clinical and near-clinical data. It consists of EHR + HSSP/USAID modules. |
| HSSP/USAID | Health System Strengthening Project. (The HSSP/USAID system is comprised of a set of modules developed by USAID). |
| ICD-10 | International Classification of Diseases (ICD) |
| ICPC2 | International Classification of Primary Care, Second edition (ICPC-2) |
| IHE | Integrating the Healthcare Enterprise |
| MoLHSA | Ministry of Labour, Health and Social Affairs of Georgia (end customer) |
| NCSP | Nomesco Classification of Surgical Procedures |
| TR | Technical Requirements |
| USAID | United States Agency for International Development |
| XDS | Cross-Enterprise Document Sharing |
| Customer | MoLHSA |
| Clinical/medical information | Medical data and patient records to be stored in EHR |

Table of Contents

1	Executive Summary	5

2	Background	6

2.1	Technical Landscape	7

2.2	Customer Goals and Perspective	8

3	Scope of Services	10

3.1	In Scope Activities	10

3.2	Out of Scope Activities	11

3.3	Technical requirements mapping	12

4	Analysis	13

4.1	Work Package 1 – Project Initiation	13

4.2	Work Package 2 – Define functional requirements for mobile platform	13

4.3	Work Package 3 – Functional requirements for 1st part of EHR-HSSP/USAID integration collection	14

4.4	Work Package 4 – Functional requirements for 2nd part EHR-HSSP/USAID integration collection	16

4.5	Work Package 5 – Project management for analysis phase	17

5	Development and testing	18

5.1	Work Package 6 – Technical specification preparation	18

5.2	Work Package 7 – Development and testing of 1st part of EHR-HSSP/USAID integration	18

5.3	Work Package 8 – Development and testing of 2nd part of EHR-HSSP/USAID integration	19

5.4	Work Package 9 – Mobile Platform development and testing	22

5.5	Work Package 10 – Project management for development and testing phase	23

6	Deployment	24

6.1	Work Package 11 – Deployment of the 1st part of EHR-HSSP/USAID integration	24

6.2	Work Package 12 – Deployment of the 2nd part of EHR-HSSP/USAID integration	24

6.3	Work Package 13 – Mobile platform deployment	25

6.4	Work Package 14 – Project management for deployment phase	26

7	Acceptance	27

7.1	Work Package 15 – Acceptance of the 1st part of EHR-HSSP/USAID integration	27

7.2	Work Package 16 – Acceptance of the 2nd part of EHR-HSSP/USAID integration	27

7.3	Work Package 17 – Mobile platform acceptance	28

7.4	Work Package 18 – Project management for acceptance phase	29

8	Documentation	30

9	Project Management and Governance	31

10	Project Timeline and Fees	32

10.1	High Level Project Schedule	32

11	Assumptions and Constraints	34

12	Scope and Change Control	35

13	Appendix 1. Functional requirements	36

13.1	Target architecture requirements	36

13.1.1	Common Architecture requirements	36

13.1.2	Common EHR-HSSP/USAID integration requirements	38

13.2	Functional requirements	42

13.2.1	EHR-HSSP/USAID integration (type 1): Case Registration Module	42

13.2.2	EHR-HSSP/USAID integration (type 1): Guarantee Module	42

13.2.3	Common functional requirements towards type 2 integration	43

13.2.4	Common functional requirements towards type 3 integration	44

13.2.5	Common functional requirements towards type 4 integration	45

13.3	Mobile platform/services implementation	46

13.3.1	Mobile platform architecture requirements	46

13.3.2	Mobile services functional requirements	49

# Executive Summary

The health system of Georgia includes a large number of healthcare information providers and consumers. It is a high priority of the Ministry of Labour, Health and Social Affairs of Georgia  (MoLHSA) to develop the Collaborative Healthcare Environment (CHE) to enable these providers and consumers to exchange information as effectively as possible, using the new national Electronic Health Records (EHR) system.

The consolidation of medical (and other) information and effective communications between the providers, consumers, Ministry and citizens will significantly improve the core business processes, improve the quality and completeness of the information, and this will lead to an overall increase in the quality of health services in Georgia.

The first phase of the CHE development project implemented the EHR based on EMC’s Healthcare Integration Portfolio (HIP). The EHR project was been successfully completed but other parts of the healthcare information landscape have not yet been integrated with EHR. This leads to data duplication, the need for double data entry through different user interfaces, and lack of efficient data flows within the landscape.

In order to use the current EHR with maximum efficiency, avoid data duplication and improve the user experience MoLHSA wishes to implement the next phase (2.1) of the project and carry out the following main activities:

- Integrate EHR with existing HSSP/USAID system

- Develop an extensible mobile platform, integrated with the EHR and HSSP/USAID, to provide modern mobile services to the citizens, doctors and specialists of the Ministry.

- Develop technical requirements for data providers and consumers to be connected to CHE

- Develop the long-term CHE extension strategy

Implementation of these activities will accelerate the loading of medical information into the EHR database and enable participants to make more effective use of the EHR.

See the main Customer Goals and Perspective description in section 2.2.

# Background

Currently MoLHSA operates the Health Management Information System (HMIS), which includes a wide range of information modules, allowing the user to perform accounting and processing of information in the field of public health in Georgia. HMIS provides the ability for the key stakeholders of the health system of Georgia, such as the MoLHSA, hospitals, insurance and pharmaceutical companies, as well as the population of Georgia, to exchange information. Most of modules were implemented within the USAID Health System Strengthening Project.

Within the previous phases of Collaborative Healthcare Environment project the following HMIS subsystems were implemented:

- A system to store electronic medical records (EMR) for the Georgian population

- A facility to enable the collection of patient-related activity data via (a) an electronic 
message interchange (HL7) and (b) manual submission via web-based form

- A “light version” of a citizen portal which provides citizens with a read-only view of their medical data

- A “light version” of a doctors portal which provides doctors with a form search, view and submission of medical data

For various reasons, the development of HMIS subsystems was carried out in the absence of an overall architecture that would define the basic components of the system, and how they interact, their data flows, the development strategy of the major subsystems, and for each subsystem in particular, the exchange of information with external participants (providers and consumers of medical data).

This has led to the following issues:

- The clinical data contained in HSSP/USAID modules is not transferred to EHR. As a result the EHR system has not been populated with data fast enough.

- If clinics enter clinical data into EHR it does not become available in HSSP/USAID. As a result clinics have to enter the same data twice: they enter the clinical data into EHR and then enter the financial and some clinical data again into HSSP/USAID.

- This leads to an increase in overhead costs, to data duplication and errors, and to inefficient data processing and analysis.

As part of Phase 2.1 is necessary to continue the creation of Collaborative Healthcare Environment by expanding the current functionality, as well as integrate the existing subsystems.

Figure 1. Common Healthcare Environment (to be)

## Technical Landscape

The main parts of technical landscape are:

- EHR (EMR + wHospital)

- HSSP/USAID modules

- Mobile platform/services

The main activities for the current phase:

- EHR and HSSP/USAID integration within the new technology platform

- EHR functionality enhancements

- Mobile platform/services implementation

- Partial data flow redesign (data replication between the EHR and HSSP/USAID) to improve data management efficiency. Business logic redesign will not be performed within the current phase.

- Users experience improvements by offering access to the existing functionality on mobile devices

Figure 2. Common technical landscape (to be)

## Customer Goals and Perspective

The main goals of Collaborative Healthcare Environment implementation are:

- To improve the healthcare services delivered in Georgia

- To continue the eGovernment improvement initiatives in Georgia under their HMIS overall program to extend to a central Electronic Medical Record (EMR) facility.

The following are the key technical objectives of the phase 2.1 project for MoLHSA:

- To move HSSP/USAID into the new technology platform by integrating some of the HSSP/USAID modules  with EMR (the detailed list is provided below)

- To partially re-engineer the processes and data flow to prevent data duplication and improve the user experience.

- To create a modern extensible mobile platform and provide the Ministry, clinics (doctors) and citizens with mobile healthcare services

The following are the key technical objectives for subsequent phases and are not included the scope of this project phase, 2.1:

- To continue to improve data management and business process automation

- To manage DICOM images by implementing the Vendor Neutral Archive

- To manage and share the video content with the Video Archive

- To improve healthcare analytics by implementing the Analytics Subsystem

# Scope of Services

The following section defines the areas that are in and out of scope for this project. Any areas that are not defined as “in scope” are specifically “out of scope.” Items defined in the “out of scope” section are presented for clarity.

## In Scope Activities

Experienced EMC Information Intelligence Group Consulting personnel or authorized agents will work closely with Ministry of Labour, Health and Social Affairs of Georgia staff to manage the Healthcare Management Information System extension (phase 2.1).

During this engagement, EMC will:

- Assign a project manager to manage the project, to conduct meetings as agreed and provide regular status reports.

- Develop “Solution Architecture” document

- Develop “Technical Architecture” document

- Capture and define detailed requirements for:

    - EHR and HSSP/USAID modules integration (type 1: intellectual integration)

    - EHR and HSSP/USAID modules integration (type 2: data transfer to EHR)

    - EHR and HSSP/USAID modules integration (type 3: show some HSSP/USAID data in EHR UI)

    - EHR and HSSP/USAID modules integration (type 4: data transfer to HSSP/USAID)

    - Mobile platform/services

- Develop, test and deploy the following system components:

    - EHR-HSSP/USAID integration module (part 1), which will transfer data between the EHR and HSSP/USAID to ensure the Case management through EHR UI

For details refer to the Work Packages description in sections 4.3, 5.2, 6.1 and 7.1. Preliminary functional requirements are set out in sections 13.2.1 and 13.2.2.

    - EHR UI enhancements, which will allow EHR users to manage medical cases

EHR UI will be enhanced in order to meet the functional requirements for case management, described in sections 13.2.1 and 13.2.2. Additional EHR UI customization is out of the scope.

    - EHR-HSSP/USAID integration module (part 2), which will enable bi-directional transfer of medical cases between HSSP/USAID and EHR.

For details refer to the Work Packages description in sections 1.1, 5.3, 6.2 and 7.2. Preliminary functional requirements are set out in sections 13.2.3, 13.2.4 and 13.2.5.

    - HSSP/USAID UI enhancements, to allow HSSP/USAID users to access EHR data.

EHR UI will be enhanced in order to meet the functional requirements toward Cases management, described in sections 13.2.3, 13.2.4 and 13.2.5. Additional HSSP/USAID UI customization is out of the scope.

    - Mobile platform (including 3 role-based mobile applications for citizens, doctors and MoLHSA staff)

For details refer to the Work Packages description in sections 4.2, 5.4, 6.3 and 7.3. These mobile applications will not implement any additional EHR or HSSP business logic. They will allow users to view the information from EHR/HSSP and enter data into EHR according to the functional specification.

- Develop documentation for the current phase functionality  (see chapter 8)

- EHR and HSSP/USAID user manuals (for changes to the systems)

- System/platform installation manuals

- Develop the following documents, which will help MoLHSA to expand the Collaborative Healthcare Environment and improve data exchange between participants:

- Collaborative Healthcare Environment enhancement strategy for 2015-2016

- Technical requirements for HCE data providers and consumers.

- The strategy for and definition of a standard mechanism for data interchange between EHR and HSSP/USAID.

## Out of Scope Activities

Any activities not listed above including, but not limited to the following:

- Any installation, configuration or testing of hardware or software not specifically described in this SOW.

- Load testing or performance benchmarking relative to the solution deployed in this SOW.

- Any OS or non-EMC application or hardware tuning, troubleshooting or maintenance steps including patches, upgrades and/or installations/re-installations.

- Any CPU, server, or mid-range host monitoring and console operations.

- Troubleshooting, performance tuning, or configuration of the client’s messaging environment.

- Network (LAN or WAN) support of day to day operations, resolution of network connectivity or security access issues. EMC will not be responsible for the performance of any third party products in the customer environment, including but not limited to the following software: database management, application and web server, operating system, backup/restore, or clustering/high availability.

- Installation, certification or configuration, and support of electrical, network, telecommunications, any environment not described in the SOW, cabling infrastructure and components.

- Server and/or file system consolidations and/or relocation or validation of databases or data files.

- Migration or conversion of any historical or legacy data.

- Upgrade of any existing EMC applications unless otherwise specified in this SOW.

- Creation and/or follow-up on support tickets opened through the EMC Support Desk which is not  related to this Service

- EMC is not responsible for correctness of the data, which transfers to EHR from HSSP/USAID or other external sources (e.g. MoLHSA databases). EMC does not provide the data validation and correction.

- Organization and managing the process of connecting medical data Providers and Consumers to the EHR/HMIS

## Technical requirements mapping

The following Table contains the mapping between chapters for Customer Technical Requirements document and the current SoW functions described in sections 4, 5, 6, 7 and 8.

| TR Chapter | Description | SoW chapter |
| --- | --- | --- |
| D.1 D.2 D.3 | Common requirements towards CHE EHR and USAID modules integration requirements Data flow pre-requirements | 13.1.1 13.1.2 13.1.2.1 |
| D.5 | Mobile platform common requirements | 13.3.1 |
| E.1.1 | (EHR)-(Case Registration) integration requirements | 13.2.1 |
| E.1.2 | (EHR)-(Guarantee) integration requirements | 13.2.2 |
| E.2 - E.2.2 - E.2.3 - E.2.4 - E.2.5 | EHR and HSSP/USAID modules integration (type 2: data transfer to EHR): - (EHR)-(Beneficiary Dialysis) integration requirements - (EHR)-(Beneficiary Psychiatry) integration requirements - (EHR)-(Immunization) integration requirements - (EHR)-(Tuberculosis) integration requirements | 13.2.3 - 13.2.3.1 - 13.2.3.2 - 13.2.3.3 - 13.2.3.4 |
| E.3 - E.3.1 - E.3.2 - E.3.3 - E.3.4 | EHR and HSSP/USAID modules integration (type 3: show HSSP/USAID data in EHR UI): - (EHR)-(Beneficiary Registration) integration requirements - (EHR)-(Medical Data) integration requirements - (EHR)-(Common Data) integration requirements - (EHR)-(Medical Classifications) integration requirements | 13.2.4 - 13.2.4.1 - 13.2.4.2 - 13.2.4.3 - 13.2.4.4 |
| E.4 - E.4.1 - E.4.2 - E.4.3 - E.4.4 | EHR and HSSP/USAID modules integration (type 4: data transfer to HSSP/USAID): - (EHR)-(Finance) integration requirements - (EHR)-(E-Reporting 4 National Center) integration requirements - (EHR)-(E-reporting 4 HC Facilities) integration requirements | 13.2.5 - 13.2.5.1 - 13.2.5.2 - 13.2.5.3 |
| E.5 - E.5.2 - E.5.3 - E.5.4 | Mobile platform functional requirements: - Mobile services for citizens - Mobile services for doctors - Mobile services for MoLHSA | 13.3.2 - 13.3.2.1 - 13.3.2.2 - 13.3.2.3 |
| E.6 | e-Prescription management subsystem requirements | 1.1.1.1 0 |
| G | REQUIREMENTS TOWARDS DOCUMENTATION | 8 |

# Analysis

The overall engagement is divided into individual Work Packages (WPs) that are described in this and subsequent sections, together with the assumptions, pre-requisites. In each case, EMC shall be responsible for the creation of the relevant deliverables, and for the quality of their content.

This SOW, and the estimate of cost contained in it, is based on EMC’s current understanding of the high level requirements documented by the customer in Technical Requirements (and set out here in Appendix 13). Following the Analysis phase of the project, EMC will re-estimate the remaining project activities. If the detailed requirements are wider in scope or detail than currently understood, and lead to an increase in overall estimates, EMC will raise a Change Request for the additional funding needed to deliver the project.

## Work Package 1 – Project Initiation

Activities:  The detailed activities of Work Package 1 include:

- Develop project charter

- Develop project plan

- Conduct the project kick-off meeting

Deliverables:

- Project charter

- High level project plan

Acceptance Criteria:

- Project charter approved

- Project plan approved

Assumptions:

.

Refer to chapter 11 for general assumptions and constraints.

## Work Package 2 – Define functional requirements for mobile platform

The customer’s high level technical and functional requirements for the mobile platform functionality are listed in section 13.3. The mobile platform functionality is intended to make available, to mobile users, data and functionality already available to EHR users.

The estimates and activities set out in the Statement of Work are based on the high level requirements which are reproduced in section 13 below. Following detailed analysis, EMC will re-estimate the effort required to develop the mobile platform. If the detailed requirements are wider in scope or detail than currently understood, and this leads to an increase in overall estimates, EMC will raise a Change Request for the additional funding needed to deliver the project.

Activities:  The detailed activities of Work Package 2 include:

Gathering the detailed Customer requirements for mobile services, by discussion with subject matter experts and IT-specialists, based on the high level requirements listed in section 10.

Analysis of functional requirements for citizens’ mobile services:

- Directory of medical institutions

- Pharmaceutical products directory

- First aid manual directory

- Mobile EMR

- Medical services requests (status tracking)

Functional requirements analysis for doctors’ mobile services

- Mobile EMR access

Functional requirements analysis for Ministry mobile services

- Common financial indicators

- Common healthcare statistics

- EHR filling control

Specification of “to-be” data flow diagrams

Development of Functional specification for mobile services

Deliverables:

- Functional specification for mobile services for

- citizens

- doctors

- Ministry

Acceptance Criteria:

- Approval of Functional Specification containing the detailed description of the functionality of mobile services

Assumptions:

The list and functionality of mobile services is the subject of discussion and might be changed (compared with the list given in section 13.3.2). However, any change will be subject to formal change control.

- Please see chapter 11 for common assumptions and constraints.

## Work Package 3 – Functional requirements for 1st part of EHR-HSSP/USAID integration collection

The customer’s high level technical for the 1st part of EHR-HSSP/USAID integration are reproduced in sections 13.2.1 and 13.2.2.

Activities:  The detailed activities of Work Package 3 include:

Analysis of HSSP/USAID modules data & functionality (MoLHSA does not have complete documentation of the current HSSP modules, and EMC needs to establish the data flows used by the current system using review of module documentation; UI inspection to review the main web forms related to the case management; discussing with the Customer experts the functionality, where not described in the documentation).

- Case Registration Module functionality analysis

- Guarantee Module functionality analysis

- Information Portal functionality analysis

- Beneficiary Registration Module

- E-Reporting Module for National Center for Disease Control and Public Health

- and other modules which takes part (in a background) in medical case management processes

Analysis of HSSP/USAID data flows, to understand how current data flows between modules support case management functionality.

Use-case specification and justification

- Urgent cases (the basic module is Case Registration Module)

- Clinics provide the medical services in urgent mode (e.g. the patient was delivered to the hospital by ambulance). Clinic enters data (medical and finance) in HSSP/USAID.

- Planned services (the basic module is Guarantee Module)

- Patient communicates with clinics and MoLHSA to specify and approve medical services. Data (medical and finance) entered by the Ministry specialists and clinics in the HSSP/USAID database.

- Regular services (the basic module is E-Reporting Module)

- Patient gets the medical services in the clinics domiciliary. Clinics enter information in to the HSSP/USAID database.

Specification of “to-be” data flow diagrams relating to case management.

Development of the functional specification for EHR-HSSP/USAID part 1 integration. This will include specification of any enhancements need to be made to the EHR UI, to allow for any additional data entry and consumption in EHR.

Deliverables:

Functional specification for EHR-HSSP/USAID part 1 integration. The document will contain:

- Detailed use-cases description for all the case types

- Detailed data flows between HSSP/USAID modules (which are involved in case management processes) and between EHR and HSSP/USAID.

- Functional specification for EHR UI enhancements

Acceptance Criteria:

- Accepted Functional specification containing the detailed description of the EHR-HSSP/USAID part 1 functionality

Assumptions:

Customer provides a description of, and documentation relating to, existing applications (including HSSP/USAID modules.)

- Refer chapter 11 for the common assumptions and constraints.

## Work Package 4 – Functional requirements for 2nd part EHR-HSSP/USAID integration collection

Preliminary technical requirement towards 2nd part of EHR-HSSP/USAID integration are reproduced in sections 13.2.3, 13.2.4 and 13.2.5. below.

Activities: The detailed activities of Work Package 4 include:

Analysis of HSSP/USAID modules functionality (review of existing documentation; UI inspection to review the main web forms; discussion with the Customer subject matter experts about functionality, where not described in the documentation).

- Beneficiary Registration Module – Dialysis Program

- Beneficiary Registration Module - Psychiatry Program

- Immunization Management Module

- Tuberculosis Electronic Module

- Healthcare Programs Financing Module

- Common Data

- Medical Data

- Medical Classification Module

- Pharmaceutical Products Module

- E-reporting Module For Healthcare Facilities

Use-cases specification and justification for all the modules types

- Type 2 modules (see 13.2.3)

- For all the “type 2” modules the “to be” HSSP/USAID-EHR data flow diagrams will be developed by EMC.

- For Beneficiary Registration Module – Dialysis Program and Beneficiary Registration Module - Psychiatry Program modules the medical cases to be transferred and stored in EHR database will be described.

- For Immunization Management and Tuberculosis Electronic modules the EHR-suitable data will be identified and described.

- Type 3 modules (see 13.2.4)

- The “type 3” modules data could be used in EHR as auxiliary data (directories, classifications and so on). This refers to the Beneficiary Registration Module, Medical Data Module, Common Data Module, Medical Classifications Module and Pharmaceutical Products Module. For these modules the data to be used / shown via EHR UI will be specified and described.

- Type 4 modules (see 13.2.5)

- The “type 4” modules will be analysed to establish what data will be required in EHR (e.g. financial information for billing). For such HSSP/USAID modules the EHR-data will be specified and described and any required HSSP/USAID functionality enhancements will be specified.

Develop the Collaborative Healthcare Environment enhancement strategy for 2015-2016 years

The document will describe the following aspects of CHE extension:

- HSSP/USAID architecture transformation strategy, to identify how HSSP/USAID modules should in the future work with EMR clinical data. This will result in some guidelines for the future development of the USAID work.

- Improving the functionality and flow of information within the HSSP/USAID modules.

- HSSP/USAID new HMIS subsystems implementation strategy (VNA, Video archive, Analytics subsystem etc.)

Deliverables:

Functional specification for EHR-HSSP/USAID part 2 integration

- “Data transfer from HSSP/USAID to EHR" integration (“type 2 modules”)

- “Show/use auxiliary HSSP/USAID data in EHR” integration (“type 3 modules”)

- “EHR data transfer to HSSP/USAID” integration (“type 4 modules”)

HSSP/USAID Functional specification for corresponding HSSP/USAID enhancements (where the HSSP/USAID module needs to import data from EMR data rather than use the local data). EMC will not be changing any of the HSSP/USAID business logic or UI.

Acceptance Criteria:

Accepted Functional specification containing the detailed description of the EHR-HSSP/USAID part 2 functionality

Assumptions:

Customer provides a description of existing applications (HSSP/USAID modules)

If the modules, specified as “type 2” module, do not contain any clinical data to be stored in EHR database, such modules will be marked as «Not involved in to the integration».

If the modules, specified as “type 3” module, do not contain any auxiliary data to be used/shown in EHR, such modules will be marked as «Not involved in to the integration».

If the modules, specified as “type 4” module, do not need require EHR-data such modules will be marked as «Not involved in to the integration».

- Refer chapter 11 for the common assumptions and constraints.

## Work Package 5 – Project management for analysis phase

Activities:  The detailed activities of Work Package 5 include:

Manage analysis activities

Organize work sessions with Customer’s subject matter and technical specialists

Develop detailed plan for analysis activities

Manage detailed functional specification development

Manage the project scope

Produce weekly status reports.

Deliverables:

Detailed project plan

Status reports

Acceptance Criteria:

- Plan is approved

Assumptions:

Refer to chapter 11 for assumptions and constraints.

# Development and testing

## Work Package 6 – Technical specification preparation

Activities:  The detailed activities of Work Package 6 include:

Solution Architecture development

Additional analysis of the current infrastructure

Technical Architecture development

Deliverables:

“Solution Architecture” document

“Technical Architecture” document

Acceptance Criteria:

Accepted Solution Architecture document containing all the aspects of target architecture in accordance with Technical Requirements (see 13.1)

Accepted Technical Architecture document containing all the aspects of target architecture in accordance with Technical Requirements (see 13.1)

Assumptions:

- Architecture design will not involve significant changes in EHR Architecture designed during the 1st phase of the CHE implementation

- Within the current project the Architecture will be extended by adding the integration module for data exchange (on demand or in a background) between the EHR and HSSP/USAID modules

- The EHR UI extension and any new business logic will be designed only to meet the functional requirements, as set out in the Functional Specification

- The main principles of the medical data collection and usage for the currently implemented EHR will be retained.

- Refer chapter 11 for the common assumptions and constraints.

## Work Package 7 – Development and testing of 1st part of EHR-HSSP/USAID integration

Activities:  The detailed activities of Work Package 7 include:

Detailed analysis of the Case Registration Module database structure

Development of Case Registration HL7 V3 Data Model

Detailed analysis of the Guarantee Module database structure

Development of Guarantee case Registration HL7 V3 Data Model

Implementation of the EHR-HSSP/USAID Integration module

- Integration with the basic case management modules such as Case Registration, Guarantee, Information Portal, Beneficiary Registration and E-Reporting

- Integration with other modules which take part (in a background) in case management processes

Enhancements to EHR functionality– some changes to the EHR UI will be required, to allow for extra data to be entered in EHR for transfer to the HSSP/USAID system.

Case registration functional testing to ensure that case management continues to function correctly after the new integration (of data).

- Urgent cases management

- Planned cases management

- Regular cases management

Data transfer testing (EHR->HSSP/USAID, HSSP/USAID ->EHR)

- EHR must receive all the clinical data related to the case management processes

- HSSP/USAID must receive all the financial and other data to be able to manage the financial aspects of the case management processes

Develop user manuals for those parts of the system which have changed.

Integration testing of HER <-> HSSP/USAID modules

Demo sessions with the Customer specialists

- Functionality demonstration and  discussion

Deliverables:

System distributive (Integration module and UI enhancements)

Description of the Case Registration HL7 V3 Data Model (for all the cases types)

User manual for Case management via EHR UI

System test report

Acceptance Criteria:

Solution developed and tested according to the functional specification

Assumptions:

HSSP/USAID Customer ensures all the HSSP/USAID modules work and ready for the integration

Customer organizes the Demo sessions and delivers specialists to participate in them.

- Refer chapter 11 for the common assumptions and constraints.

## Work Package 8 – Development and testing of 2nd part of EHR-HSSP/USAID integration

Activities:  The detailed activities of Work Package 8 include:

Implement “type 2” HSSP/USAID modules integration with EHR

- EHR - Beneficiary Dialysis Module integration implementation

- EHR - Beneficiary Psychiatry Module integration implementation

- EHR - Immunization Module integration implementation

- EHR - Tuberculosis Module integration implementation

Implement “type 3” HSSP/USAID modules integration with EHR

- EHR - Beneficiary Registration Module integration implementation

- EHR - Medical Data Module integration implementation

- EHR - Common Data integration implementation

- EHR - Medical Classifications Module integration implementation

Implement “type 4” HSSP/USAID modules integration with EHR

- EHR - Finance Module integration implementation

EHR functionality enhancements where required for integration with the HSSP/USAID modules

HSSP/USAID functionality enhancements

Data transfer testing

- Transferring the clinical data from “type 2” modules to EHR for permanent storage

- Transferring the auxiliary data from “type 3” modules to EHR

- Transferring the clinical data from EHR to “type 4” modules

Develop EHR user manual and HSSP/USAID user manual (restricted to descriptions of the new functionality implemented during the current Work Package)

Work sessions with the MoLHSA specialists

- Functionality demonstration to get feedback

Integration testing of EHR <-> HSSP/USAID modules

Develop technical specification for Healthcare Environment data Providers and Consumers

This paper will detail the technical specification for medical data Providers and Consumers in the presence of EHR-HSSP/USAID integration. The document will contain descriptions of methods of transmitting and receiving information, including details of data formats, and so on. The main purpose of the document is to provide technical support CHE participants to enable them to connect to the EHR.

Develop the strategy and universal mechanism for the data interchange between EHR and HSSP

- The mechanism will provide the ability to configure the data transmission between EHR and HSSP/USAID without the need to develop specific integration modules for each existing or new HSSP/USAID module. Moreover this mechanism should become the standard for data exchange within HMIS.

Deliverables:

System distributive (Integration module and UI enhancements) and test report.

EHR user manual (restricted to description of the new functionality implemented during the current Work Package)

HSSP/USAID user manual (restricted to description of the new functionality implemented during the current Work Package)

Technical specification paper for CHE data Providers and Consumers

The strategy and universal mechanism for the data interchange between EHR and HSSP/USAID

Acceptance Criteria:

Solution developed and tested according to the Functional Specification, as documented in the test report.

Assumptions:

If the modules, specified as “type 2” module, do not contain any clinical data which needs to be stored in EHR database, such modules will be marked as «Not involved in the integration».

If the modules, specified as “type 3” module, do not contain any auxiliary data which needs to be used/shown in EHR, such modules will be marked as «Not involved in the integration».

If the modules, specified as “type 4” module, do not require data from EHR, such modules will be marked as «Not involved in to the integration».

Customer ensures all the HSSP/USAID modules work and ready for the integration.

Customer organizes the demo sessions and delivers specialists to participate in them.

- Refer chapter 11 for common assumptions and constraints.

## Work Package 9 – Mobile Platform development and testing

Activities:  The detailed activities of Work Package 9 include:

Development of the mobile platform

- The mobile platform will:

- Ensure management of mobile devices and applications (Android and iOS only, specific versions to be specified in the Functional Specification).

- Support a standard mechanism for data encryption to protect sensitive information

- Include standard functions of authorizing and authenticating users of mobile services through integration with national registers - in the same way that EMR is integrated with those registers.

- Provide the capability for the customer to use the mobile platform to access other ministries’ systems in the future.

- Provide access to mobile services to mobile operators to send notifications to mobile devices (SMS - Alert)

Mobile services implementation

- Group 1: Mobile services directories

- Group 2: Active mobile services – to extend existing wHospital services to make the existing functionality available to mobile device users.

Mobile services testing

- Directory of medical institutions

- Pharmaceutical products directory

- First aid manual directory

- Mobile EMR

- Common financial indicators

- Common healthcare statistics

- EHR filling control

- Develop mobile services user manual (restricted to the mobile services implemented during this Work Package)

Deliverables:

Mobile platform architecture specification document

Middleware components distributive

Mobile application distributives

User manual for  the mobile services implemented during this Work Package

Acceptance Criteria:

Mobile platform architecture contains all the aspects of target architecture in accordance with Technical Requirements

User is able to install the application on a mobile phone and use it in accordance with functional specification.

Assumptions:

The list and functionality of mobile services is the subject of discussion and may be changed after the completion of WP2 (see 4.2), subject to change control.

Assumptions for the Mobile platform architecture are:

    - The mobile platform will consist of the 2 main components: server-side middleware and a mobile applications delivering the UI

    - Server-side middleware will be integrated with EHR and HSSP/USAID in order to collect all the required information to display in the mobile applications. The middleware will not implement any additional EHR/HSSP business logic.

    - There will be 3 new mobile applications, which will implement the services for the following user roles: citizen, doctor, Ministry specialist.

    - These mobile applications will not implement any additional EHR/HSSP business logic.  They will allow user to view the information they need from EHR/HSSP and enter the new data in EHR as specified in the functional specification.

    - EMC will not update or support any current Customer mobile applications/services.

- Refer chapter 11 for the common assumptions and constraints.

## Work Package 10 – Project management for development and testing phase

Activities:  The detailed activities of Work Package 3 include:

Manage technical specification development

Develop and maintain the detailed project plan

Manage development activities

Manage testing activities

Manage the project scope and change requests

Organize work sessions with Customer’s subject matter and technical specialists

Deliverables:

Updated phase detailed plan

Status reports

Acceptance Criteria:

Updated plan is approved

Assumptions:

Refer chapter 11 common assumptions and constraints.

# Deployment

## Work Package 11 – Deployment of the 1st part of EHR-HSSP/USAID integration

Activities:  The detailed activities of Work Package 11 include:

Deploy EHR-HSSP/USAID part 1 integration distributive to test and production environments.

Develop the Deployment Checklist document

Test that the software has been deployed correctly according to the Technical Architecture and Deployment Checklist

System configuration and tuning if needed

Develop system installation and validation protocol

Develop installation manual

Deliverables:

Distributive (integration module and EHR extensions), v.1.0

Deployment Checklist

System installation and validation protocol

Installation manual

Acceptance Criteria:

- The system is deployed in accordance with Technical Architecture review

- System installation and validation protocol is approved.

Assumptions:

Additional system configuration and tuning will be performed if defects are discovered during the process to check the system according to the Deployment checklist.

- See chapter 11 for assumptions and constraints.

## Work Package 12 – Deployment of the 2nd part of EHR-HSSP/USAID integration

Activities:  The detailed activities of Work Package 12 include:

Deploy EHR-HSSP/USAID part 2 integration distributive to test and production environments

Develop the Deployment Checklist document

Test that the software has been deployed correctly according to the Technical Architecture review and  Deployment Checklist

System configuration and tuning if needed

Develop system installation and validation protocol

Updating installation manual

Deliverables:

Distributive (integration module and EHR extensions), v.2.0

Deployment Checklist

System installation and validation protocol

Updated installation manual

Acceptance Criteria:

The system deployed in accordance with Technical Architecture

System installation and validation protocol is approved

Assumptions:

- Refer chapter 11 for the common assumptions and constraints.

## Work Package 13 – Mobile platform deployment

Activities:  The detailed activities of Work Package 13 include:

Deploy mobile middleware distributive to test and production environments

Deploy mobile application to mobile devices (maximum 10) for testing purposes

Configure mobile platform integration with EHR and HSSP/USAID

Develop and approve the Mobile platform Deployment Checklist document

Test that the software has been deployed correctly according to the Technical Architecture and  Deployment Checklist

Platform configuration and tuning if needed

Develop mobile platform installation and validation protocol

Install and configure mobile services for

- Citizens

- Doctors

- Ministry

- During the mobile services installation and configuration EMC will ensure that:

- -  The services are integrated with EHR and HSSP/USAID (i.e. can access data).

- - Mobile applications operate in accordance with Functional specification

Check the software has deployed correctly and the services function according to the Technical Architecture review and  Deployment Checklist

Develop installation manual

Deliverables:

Distributive (mobile platform/services)

Mobile platform installation and validation protocol

Installation manual

Acceptance Criteria:

- The platform deployed in accordance with Technical Architecture review

- Mobile platform installation and validation protocol is approved.

Assumptions:

- EMC is not responsible for domestic cellular network. Customer provides domestic SIM-cards with “data transfer” option and/or provides Wi-Fi, which can be used to test the mobile applications.

- Refer chapter 11 for the common assumptions and constraints.

## Work Package 14 – Project management for deployment phase

Activities:  The detailed activities of Work Package 14 include:

Develop detailed plan for deployment activities

Manage deployment activities

Coordinate communications between EMC and Customer infrastructure specialists

Manage installation and configuration documentation development

Deliverables:

Detailed plan for deployment phase

Status reports

Acceptance Criteria:

Updated phase detailed plan accepted

Assumptions:

- Refer chapter 11 for assumptions and constraints.

# Acceptance

## Work Package 15 – Acceptance of the 1st part of EHR-HSSP/USAID integration

Activities:  The detailed activities of Work Package 15 include:

Support the customer to develop the UAT (User Acceptance Testing) plan for the 1st part integration

Support the customer in performing 1st part integration acceptance according to the UAT plan

Fix defects and perform system configuration/tuning if needed (for defects discovered during acceptance). The classification of defects and criteria for acceptable numbers of defects at each level to achieve acceptance, will be agreed with the customer during the test planning activity.

Deliverables:

Final distributive

Acceptance Criteria:

Integration module and EHR extensions delivered in accordance with functional specification (for 1st part integration)

System and documentation updated in accordance with acceptance protocol

System accepted by customer (i.e. it falls under the acceptable numbers of defects at each level as agreed).

Assumptions:

Customer is responsible for system acceptance test planning, organization (class, hardware, software etc.) and execution.

Customer is responsible for cleanliness of the data.

- Refer chapter 11 for the common assumptions and constraints.

## Work Package 16 – Acceptance of the 2nd part of EHR-HSSP/USAID integration

Activities:  The detailed activities of Work Package 16 include:

Support the customer to develop the UAT (User Acceptance Testing) plan for the 2nd part integration

Support the customer in performing 2nd part integration acceptance according to the UAT

Fix defects and perform system configuration/tuning if needed (to fix defects arising during acceptance). The classification of defects and criteria for acceptable numbers of defects at each level to achieve acceptance, will be agreed with the customer during the test planning activity

Deliverables:

Final distributive

Collaborative Healthcare Environment enhancement strategy for 2015-2016 years

Acceptance Criteria:

System accepted by customer (i.e. it falls under the acceptable numbers of defects at each level as agreed).

System and documentation updated in accordance with acceptance protocol

Assumptions:

Customer is responsible for system acceptance testing organization (class, hardware, software etc.)

Additional system configuration and tuning will be performed in case of getting the functional defects during the acceptance according to UAT. All the defects must be listed in Acceptance Protocol.

Customer is responsible for cleanliness of the data.

- Refer chapter 11 for the common assumptions and constraints.

## Work Package 17 – Mobile platform acceptance

Activities:  The detailed activities of Work Package 17 include:

Support the customer to develop the UAT (User Acceptance Testing) program for the mobile services

Support the customer in performing mobile services acceptance according to the UAT

Perform system configuration/tuning if needed (to fix defects identified during acceptance). The classification of defects and criteria for acceptable numbers of defects at each level to achieve acceptance, will be agreed with the customer during the test planning activity

Deliverables:

Final distributive

Acceptance Criteria:

System accepted by customer (i.e. it falls under the acceptable numbers of defects at each level as agreed).

Services and documentation updated in accordance with acceptance protocol

Assumptions:

Customer is responsible for system acceptance testing organization (class, hardware, software etc.)

Customer provides mobile devices for testing and ensures they operate normally (particularly, are able to get and send data)

Additional platform configuration and tuning will be performed in case of getting the functional defects during the acceptance according to UAT. All the defects must be listed in Acceptance Protocol.

- Refer chapter 11 for the common assumptions and constraints.

## Work Package 18 – Project management for acceptance phase

Activities:  The detailed activities of Work Package 18 include:

Manage all acceptance activities from EMC side

Manage acceptance program development

Approve acceptance program with Customer

Develop acceptance protocol

Manage system and documentation upgrade

Deliverables:

Detailed plan for acceptance phase

Status reports

Acceptance Criteria:

Detailed plan for acceptance phase approved

Assumptions:

- Refer chapter 11 for assumptions and constraints.

# Documentation

The following main documentation to be developed within the current project phase:

| No. | Document | Section |
| --- | --- | --- |
|  | Project charter | 4.1 |
|  | Functional specification for mobile platform/services | 4.2 |
|  | Functional specification for EHR-HSSP/USAID part 1 integration | 4.3 |
|  | Functional specification for EHR-HSSP/USAID part 2 integration | 1.1 |
|  | Solution Architecture | 5.1 |
|  | Technical Architecture | 5.1 |
|  | Mobile platform architecture | 1.1.1 |
|  | Project plan | 5.1 |
|  | User manual for Cases management via EHR UI | 5.2 |
|  | EHR user manual (restricted by the new functionality description implemented during the current project) | 5.3 |
|  | HSSP/USAID user manual (restricted by the new functionality description implemented during the current project) | 5.3 |
|  | User manual for mobile services, implemented during this project | 5.4 |
|  | Installation manuals | 6.1, 6.2, 6.3 |
|  | System/services Deployment Checklist |  |
|  | System/services installation and validation protocol |  |
|  | User Acceptance Testing program | 7.1, 7.2, 7.3 |
|  | Acceptance Protocol |  |
|  | Collaborative Healthcare Environment enhancement strategy for 2015-2016 years | 1.1 |
|  | Technical requirements towards Healthcare Environment data Providers and Consumers | 5.3 |
|  | The strategy and universal mechanism for the data interchange between EHR and HSSP/USAID | 5.3 |

# Project Management and Governance

Throughout the course of the project the EMC Project Manager will proactively manage and control the scope, budget, risks of the project as well as direct the work of the EMC resources.  These tasks will be performed in concert with the Ministry of Labour, Health and Social Affairs of Georgia Project Manager or Sponsor.

The Information Intelligence Group Regional Delivery management team will provide regular delivery oversight and become actively engaged should the occasion arise that senior management is required to resolve issues that cannot be resolved by the project team on the ground.

Project management team will provide overall engagement coordination, project status reporting, change control, scope, communication, schedule, issue, budget and deliverable management for activities as defined in this proposal.

The EMC project manager will

- Formalize change requests expressed by Ministry of Labour, Health and Social Affairs of Georgia personnel during meetings

- Highlight project risks or issues, in particular related to Ministry of Labour, Health and Social Affairs of Georgia personnel availability

- Arrange meetings with Ministry of Labour, Health and Social Affairs of Georgia personnel to review the overall objectives, risk scope, and project plans to ensure a successful start-up of the effort and establish a working project plan.

It is assumed that project meetings will take place at Ministry of Labour, Health and Social Affairs of Georgia premises or through Conference Calls.

# Project Timeline and Fees

## High Level Project Schedule

Information Intelligence Group Consulting anticipates that the project will be completed in approximately 23 weeks depending upon the resource assignment.  The following is a high-level schedule for each major work package of the project.

|  | Weeks |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Work packages | 1 | 2 | 3 | 4 | 5 | 6 | 7 | 8 | 9 | 10 | 11 | 12 | 13 | 14 | 15 | 16 | 17 | 18 | 19 | 20 | 21 | 22 | 23 | 24 |
| WP1 – Initiation |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| WP2 - Functional requirements for mobile platform collection |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| WP3 - Functional requirements for 1st part of EHR-HSSP/USAID integration collection |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| WP4- Functional requirements for 2nd part of EHR-HSSP/USAID integration collection |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| WP5 - Project management for analysis phase |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| WP6 - Technical specification preparation |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| WP7 - Development and testing of 1st part of EHR-HSSP/USAID integration |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| WP8 - Development and testing of 2nd part of EHR-HSSP/USAID integration |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| WP9 - Mobile Platform development and testing |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| WP10 - Project management for development phase |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| WP11 - Deployment of the 1st part of EHR-HSSP/USAID integration |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| WP12 - Deployment of the 2nd part of EHR-HSSP/USAID integration |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| WP13 - Mobile platform deployment |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| WP14 - Project management for deployment phase |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| WP15 - Acceptance of the 1st part of EHR-HSSP/USAID integration |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| WP16 - Acceptance of the 2nd part of EHR-HSSP/USAID integration |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| WP17 - Mobile platform acceptance |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| WP18 - Project management for acceptance phase |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |

Note that this high level project schedule should be reviewed and revised by the customer and EMC project managers at the start of the project.  A more complete project plan will be developed and agreed by the customer and EMC project managers during project initiation and planning.

## Invoicing Schedule

| # | Phase | Description | Invoice Date | Amount ($) |
| --- | --- | --- | --- | --- |
| 1 | INITIATION PHASE | Initiation completed | 22.05.15 | 58 000 |
| 2 | ANALYSIS PHASE | EHR-HSSP integration functionality (dictionaries and main modules) analysis completed | 22.05.15 | 26 000 |
| 3 | ANALYSIS PHASE | Mobile services functionality analysis completed | 22.05.15 | 64 000 |
| 4 | ANALYSIS PHASE | EHR-HSSP integration functionality (others) analysis completed | 22.05.15 | 51 000 |
| 5 | ANALYSIS PHASE | Project management | 22.05.15 | 51 000 |
| 6 | DESIGN PHASE | EMR-USAID Classifiers/directories synchronization design completed | 22.05.15 | 25 000 |
| 7 | DESIGN PHASE | EHR-HSSP integration functionality (dictionaries and main modules) design completed | 26.06.15 | 79 000 |
| 8 | DESIGN PHASE | Mobile services functionality design completed | 12.06.15 | 85 000 |
| 9 | DESIGN PHASE | EHR-HSSP integration functionality (others) design completed | 29.05.15 | 69 000 |
| 10 | DESIGN PHASE | Project management | 12.06.15 | 58 000 |
| 11 | DEVELOPMENT PHASE | EMR-USAID Classifiers/directories synchronization | 29.05.15 | 34 000 |
| 12 | DEVELOPMENT PHASE | EHR-HSSP integration functionality (dictionaries and main modules) | 10.07.15 | 95 000 |
| 13 | DEVELOPMENT PHASE | Mobile services functionality | 21.08.15 | 105 000 |
| 14 | DEVELOPMENT PHASE | EHR-HSSP integration functionality (others) | 31.07.15 | 87 000 |
| 15 | DEVELOPMENT PHASE | Project management | 21.08.15 | 58 000 |
| 16 | DEPLOYMENT PHASE | EMR-USAID Classifiers/directories synchronization deployed | 05.06.15 | 20 000 |
| 17 | DEPLOYMENT PHASE | EHR-HSSP integration functionality (dictionaries and main modules) deployed | 31.07.15 | 38 000 |
| 18 | DEPLOYMENT PHASE | Mobile services functionality deployed | 28.08.15 | 25 000 |
| 19 | DEPLOYMENT PHASE | EHR-HSSP integration functionality (others) deployed | 18.08.15 | 25 000 |
| 20 | DEPLOYMENT PHASE | Project management | 28.08.15 | 19 000 |
| 21 | ACCEPTANCE PHASE | EMR-USAID Classifiers/directories synchronization accepted | 12.06.15 | 13 000 |
| 22 | ACCEPTANCE PHASE | EHR-HSSP integration functionality (dictionaries and main modules) accepted | 31.08.15 | 35 000 |
| 23 | ACCEPTANCE PHASE | Mobile services functionality accepted | 11.09.15 | 27 000 |
| 24 | ACCEPTANCE PHASE | EHR-HSSP integration functionality (others) accepted | 04.09.15 | 27 000 |
| 25 | ACCEPTANCE PHASE | Project management | 11.09.15 | 19 000 |
|  | TOTAL |  |  | 1 193 000 |

## Payment Schedule

| # | Phase | Description | Date | Amount ($) | Net | Payment date | SUM |
| --- | --- | --- | --- | --- | --- | --- | --- |
| 1 | INITIATION PHASE | Initiation completed | 22.05.15 | 58 000 | 20 | 15.06 | 250 000 |
| 2 | ANALYSIS PHASE | EHR-HSSP integration functionality (dictionaries and main modules) analysis completed | 22.05.15 | 26 000 | 20 |  |  |
| 3 | ANALYSIS PHASE | Mobile services functionality analysis completed | 22.05.15 | 64 000 | 20 |  |  |
| 4 | ANALYSIS PHASE | EHR-HSSP integration functionality (others) analysis completed | 22.05.15 | 51 000 | 20 |  |  |
| 5 | ANALYSIS PHASE | Project management | 22.05.15 | 51 000 | 20 |  |  |
| 6 | DESIGN PHASE | EMR-USAID Classifiers/directories synchronization design completed | 22.05.15 | 25 000 | 35 | 29.06 | 128 000 |
| 9 | DESIGN PHASE | EHR-HSSP integration functionality (others) design completed | 29.05.15 | 69 000 | 30 |  |  |
| 11 | DEVELOPMENT PHASE | EMR-USAID Classifiers/directories synchronization | 29.05.15 | 34 000 | 30 |  |  |
| 16 | DEPLOYMENT PHASE | EMR-USAID Classifiers/directories synchronization deployed | 05.06.15 | 20 000 | 55 | 02.08 | 176 000 |
| 8 | DESIGN PHASE | Mobile services functionality design completed | 12.06.15 | 85 000 | 50 |  |  |
| 10 | DESIGN PHASE | Project management | 12.06.15 | 58 000 | 50 |  |  |
| 21 | ACCEPTANCE PHASE | EMR-USAID Classifiers/directories synchronization accepted | 12.06.15 | 13 000 | 50 |  |  |
| 7 | DESIGN PHASE | EHR-HSSP integration functionality (dictionaries and main modules) design completed | 26.06.15 | 79 000 | 50 | 16.08 | 79 000 |
| 12 | DEVELOPMENT PHASE | EHR-HSSP integration functionality (dictionaries and main modules) | 10.07.15 | 95 000 | 50 | 01.09 | 95 000 |
| 14 | DEVELOPMENT PHASE | EHR-HSSP integration functionality (others) | 31.07.15 | 87 000 | 50 | 21.09 | 125 000 |
| 17 | DEPLOYMENT PHASE | EHR-HSSP integration functionality (dictionaries and main modules) deployed | 31.07.15 | 38 000 | 50 |  |  |
| 19 | DEPLOYMENT PHASE | EHR-HSSP integration functionality (others) deployed | 18.08.15 | 25 000 | 60 | 18.10 | 232 000 |
| 13 | DEVELOPMENT PHASE | Mobile services functionality | 21.08.15 | 105 000 | 57 |  |  |
| 15 | DEVELOPMENT PHASE | Project management | 21.08.15 | 58 000 | 57 |  |  |
| 18 | DEPLOYMENT PHASE | Mobile services functionality deployed | 28.08.15 | 25 000 | 50 |  |  |
| 20 | DEPLOYMENT PHASE | Project management | 28.08.15 | 19 000 | 50 |  |  |
| 22 | ACCEPTANCE PHASE | EHR-HSSP integration functionality (dictionaries and main modules) accepted | 31.08.15 | 35 000 | 60 | 01.11 | 108 000 |
| 24 | ACCEPTANCE PHASE | EHR-HSSP integration functionality (others) accepted | 04.09.15 | 27 000 | 57 |  |  |
| 23 | ACCEPTANCE PHASE | Mobile services functionality accepted | 11.09.15 | 27 000 | 50 |  |  |
| 25 | ACCEPTANCE PHASE | Project management | 11.09.15 | 19 000 | 50 |  |  |
|  | TOTAL |  |  | 1 193 000 |  |  |  |

Milestones will be confirmed as "Complete" only when formally accepted in writing by MoLHSA unless otherwise provided for in this SOW. Target dates for completion of the Milestones will be agreed between the parties in the Project Initiation Plan and EMC shall use all reasonable endeavours to meet these agreed dates.

Prices quoted are exclusive of Taxes and VAT. Project expenses are however included in the total amount. On the basis of the activities described in this Statement of Work summarized above, this makes a total price of $1 193 000. This sum is final for payment.

This SOW, and the estimate of cost contained in it, is based on EMC’s current understanding of the high level requirements documented by the customer in the Functional requirements document (and set out here in Appendix 10). Following the Analysis phase of the project, EMC will re-estimate the remaining project activities. If the detailed requirements are wider in scope or detail than currently understood, and lead to an increase in overall estimates, EMC will raise a Change Request for the additional funding needed to deliver the project.

Should additional effort be required due to changes in the scope of this Project or material delays by MoLHSA which have been notified as Relief Events pursuant to the terms of the Agreement governing this Statement of Work, the relevant days and expenses will be covered through a Change Request (see Change Control Process) or a simplified "Extension of Contract" form to be provided by the EMC PM.

# Assumptions and Constraints

In addition to the specific assumptions detailed with each Work Package above, the project scope, timeline and fees outlined in this document are based on the following assumptions:

- Ministry of Labour, Health and Social Affairs of Georgia will provide a project sponsor that will be available to EMC on an as-needed basis during the project.

- EMC will have access to necessary infrastructure support personnel including system and database administrators.

- Review and approve of all deliverables within no more than 2 rounds (2 days each)  timeframe is necessary to meet the timeline of this engagement.  Any delays can impact the project timeline and fees.

- Any changes in project scope may impact the estimated timeline and fees.

- Any requests for additional functionality or extended task duration is subject to change control

- Ministry of Labour, Health and Social Affairs of Georgia will ensure that all passwords, systems access, knowledgeable technical personnel, and subject matter experts are available to EMC as needed to complete this engagement.

- EMC will provide standard templates and mechanisms for performing System and user acceptance testing. Any changes to our standard approach will require a review of the project schedule and fees. Ministry of Labour, Health and Social Affairs of Georgia will be responsible for overall testing and test documentation.

- During the course of this engagement, Information Intelligence Group Consulting will work very closely with the Customer’s program management and technical staff. Continued access to key staff members and rapid review of deliverables is vital to the successful completion of the project. The Customer must ensure that required staff is available on a priority basis to the project team throughout the engagement period.

- The Customer will provide a work area for the consultants while on site. This work area should include access to the network and the relevant servers, printer access, access to the Internet (to support a Virtual Private Network connection) and a working telephone.

- There are 3 environments will be used during the project

    - Development environment

- EMC will create and support Development Environment on the EMC’s hardware. Customer will not have access to it. The Work Packages No.7, 8 and 9 (see 5; Development and testing) will be performed on Development Environment.

    - Testing environment

- The Customer is responsible for creation and support of the Testing Environment. Environment must be implemented according to the “Technical architecture” document. EMC will have access to it to perform activities according to the Work Packages No.11, 12 and 13 (see 6; Deployment).

    - Productive environment

- The Customer is responsible for creation and support of the Productive Environment. Environment must be implemented according to the “Technical architecture” document. EMC will have access to it to perform activities according to the Work Packages No.15, 16 and 17 (see 7; Acceptance)

- All the documents mentioned in Work Packages described above are developed in English.

# Scope and Change Control

Changes to the SOW can only be made by the Ministry of Labour, Health and Social Affairs of Georgia PM or EMC PM, using the Change Request Form (provided during Project Initiation).

The requested change must be described and reasons for the change stated. The Change Request Form must also be signed by the relevant PM.

Change Requests will be submitted to the other party. The PM will indicate the effects of the Change Request in terms of cost, deadlines etc. on the Change Request Form based on Work Package and Work Units detailed in this SOW.

This project will focus on delivering the services as described previously in this Statement of Work. Additional requirements, based on Work Packages and Work Units, will require additional consulting time (with requisite funding) to be included in the completed deliverable.  In the event that additional time is needed to complete the project, Information Intelligence Group Consulting will present Ministry of Labour, Health and Social Affairs of Georgia with a Change Order for additional time and cost.  The project fees estimated in this Statement of Work will not be exceeded without a written and approved Change Order authorizing additional time and fees.

No services outside those described in this Statement of Work will be performed without an approved Change Order authorizing that work.

# Appendix 1. Functional requirements

## Target architecture requirements

### Common Architecture requirements

#### Collaborative Healthcare Environment

The project should be designed not only to software architecture HMIS, but also determined the structure of a unified information environment Health - Collaborative Healthcare Environment (CHE), which is a collection of HMIS, suppliers and users of information, as well as standards for storing, managing and sharing information.

Figure 3. Collaborative Healthcare Environment

As part of the information environment should be exchanged and manage different kinds of information covering all aspects of medical services. In other words, as part of a CHE, and HMIS in particular, should be treated not only information related to electronic medical records of patients, the results of surveys and so on., But also information related to the financing of health programs, contracting, payments, interaction with insurance companies, supervisors, etc.

In this case, all of these types of information to be processed in accordance with common rules and standards, and architecture should be designed so as to provide the ability to connect to the information environment of new suppliers / consumers of information, both external and internal (various departments of the Ministry).

Also, the project should be developed targeted technical architecture HMIS, taking into account the features of the current infrastructure, taking into account the strategy for the development of Collaborative Healthcare Environment and target software architecture HMIS.

Target technical architecture should define the basic principles of how HMIS in general and contain general requirements for technical architecture designed subsystems HMIS.

#### HMIS components schema

There must be a strategy for the transition from the current fragmented architecture HMIS in the target architecture, which unites all the parts into a single system HMIS health information management. Target Architecture HMIS should be verified and detailed, must be determined by the purpose and strategy of each subsystem, as well as procedures and standards for the exchange of information between subsystems. Figure 4 schematically illustrates a transition that must be carried out in the framework of the creation of a single health information environment.

Figure 4. Current to target architecture

### Common EHR-HSSP/USAID integration requirements

EHR integration with HSSP/USAID modules is one of the highest priorities in the context of building a unified information environment health (CHE). Each module implements the specific functionality and operates a particular set of information. Integration with HSSP/USAID modules must be implemented taking into account the specificity of each particular module. Tab. 2 defines the types of integration and a list of modules for each type.

| Type | Integration type description | Modules | Details |
| --- | --- | --- | --- |
| 1 | Intellectual integration. Clinics class, working directly with the EHR, it is necessary to provide the opportunity to interact with these modules through EHRs Doctor Portal. | Case Registration Module – CRM | 13.2.1 |
|  |  | Guarantee Module – GM | 13.2.2 |
| 2 | Transfer the data from HSSP/USAID to EHR. HSSP/USAID modules contain information that must be accumulated in the EHR. It is necessary to implement the ability to transfer data from HSSP/USAID and get in EHR. | Beneficiary Registration Module – Dialysis Program – DM | 13.2.3.1 13.2.3.2 13.2.3.3 13.2.3.4 |
|  |  | Beneficiary Registration Module - Psychiatry Program – PM |  |
|  |  | Immunization Management Module – IM |  |
|  |  | Tuberculosis Electronic Module – TBM |  |
| 3 | Show some HSSP/USAID data in EHR UI HSSP/USAID modules contain information that can be used to display in EHR UI, as well as to automate certain processes and reporting. | Beneficiary Registration Module – BRM | 13.2.4.1 13.2.4.2 13.2.4.3 13.2.4.4 |
|  |  | Medical Data Module – MDM |  |
|  |  | Common Data Module – CDM |  |
|  |  | Medical Classifications Module - MCM |  |
|  |  | Pharmaceutical Products Module – PPM |  |
|  |  | Pharmaceutical Module – PM |  |
| 4 | Transfer the data to from EHR to HSSP/USAID. HSSP/USAID modules must be able to read information from the EHR to improve the quality and composition of information provided to HSSP/USAID users. | Healthcare Programs Financing Module - FM | 13.2.5.1 13.2.5.2 13.2.5.3 |
|  |  | E-Reporting Module for National Center for Disease Control and Public Health – RMN |  |
|  |  | E-reporting Module For Healthcare Facilities – RMP |  |
|  |  | Dashboard – AM |  |
| 5 | Not involved in to the integration | Information Portal – PM | - |
|  |  | E-reporting Module For Insurance Companies – RMI |  |
|  |  | User Management Module – UMM |  |
|  |  | Vital Registration Module – VRM |  |
|  |  | Mediation Module – MM |  |
|  |  | Medical Staff Certification/Accreditation Module – DCM |  |
|  |  | Healthcare Facilities Licensing/Permitting Module – PRM |  |
|  |  | prescription Module – EPM |  |

#### Data flow pre-requirements

Figure 5 illustrates the requirements for the basic flow of data between EHR and HSSP/USAID modules.

Figure 5. Preliminary integration schema

#### Clinics interaction with HMIS

All clinics interacting with HMIS, can be divided into two classes:

- Class A Clinic

Clinics have the technical capacity to work with EHR, please contact the respective interfaces (Doctor Portal and so on.) Are the main providers of information to EHR. Interaction schema for Class A clinics with HSSP/USAID modules should be adjusted (see details in 13.1.2.2.1).

- Clinic for a Class B

Clinic class B, do not have the technical ability to work with the EHR, continue to work with modules HSSP/USAID unchanged.

##### Class A clinics

Currently, management of urgent-case studies carried out by the Case Registration Module. For A class clinics the ability to work with urgent-case studies via EHR UI must be implemented. At the same time  EHR interface must allow all the necessary inputs for cases, including clinical and financial (with subsequent transfer of the necessary information to the appropriate HSSP/USAID modules in automatic mode). Class A clinics specialists must be able to work with other HSSP/USAID modules via HSSP/USAID interface.

##### Class B clinics

Class B clinics must be able to continue to work with HSSP/USAID modules. The clinical information, entered by the users via HSSP/USAIDUI, must be automatically transferred to the EHR. For some modules must be capable of obtaining additional information from the EHR to improve the HSSP/USAID user experience.

## Functional requirements

### EHR-HSSP/USAID integration (type 1): Case Registration Module

Within EHR integration with Case Registration Module should be realized the opportunity to work with urgent-case studies via EHR UI for Class A clinics. Clinical information on a case should be maintained directly in the EHR, and additional information (financial and other) shall be transmitted automatically to the appropriate modules HSSP/USAID (module Healthcare Programs Financing Module and so on).

Class B clinics should be able to continue to work with cases through HSSP/USAID interface. However, with all clinical information has to be entered into the module Case Registration Module shall be transmitted automatically to the EHR for permanent storage.

Figure 6. EHR-HSSP/USAID type 1 integration. Common schema

### EHR-HSSP/USAID integration (type 1): Guarantee Module

Processing regular (non-urgent) cases, implemented in modules Guarantee Module and Case Registration Module, also needs to be closely integrated with the EHR.

Class A clinics should be able to enter information about regular case studies via EHR. Clinical information on a case should be maintained directly in the EHR, and additional information should be automatically transferred to the appropriate HSSP/USAID modules (Guarantee Module, Healthcare Programs Financing Module and so on.). At the same EHR interface should allow to carry out the binding of the case with an appropriate guarantee from the Guarantee Module.

Clinics Class B should be able to continue to work with regular case studies via the respective HSSP/USAID modules. In this case, the transfer is subject to the EHR information about cases, created in the Case Registration Module on the basis of information from the Guarantee Module.

In addition, when working with Guarantee Module must be possible to appeal to the EHR database to search for and obtain clinical information about the patient (Form 100) for use in the Guarantee Module interface.

### Common functional requirements towards type 2 integration

As part of the integration of EHR with HSSP/USAID modules by type 2 should be implemented the ability to transfer clinical information (medical cases only) entered by the user in the interface of the module, in EHR for permanent storage and provision concerned to authorized users via EHR (for example, through the Doctor Portal).

In the context of interaction between Class A clinics with HMIS synchronization of medical cases between the EHR and HSSP/USAID modules to be implemented. I.e. if the medical cases introduced by class A clinics in EHR, while working professionals with HSSP/USAID modules, this clinical information should not be administered again manually in the interface module, and shall be transmitted automatically from the EHR.

CHE architecture must be capable of transmitting the required data to be stored in EHR not only of the HSSP/USAID modules, but also the possibility of obtaining medical cases from external sources (databases of the Ministry and so on.).  Figure 7 shows an overall flow diagram for the data integration type 2.

Figure 7. Common type 2 integration schema

#### (EHR)-(Beneficiary Dialysis) integration requirements

For the Beneficiary Registration Module - Dialysis Program the data analysis must be done in order to identify the information, which can be used to construct the medical cases with information about haemodialysis procedures. If the module does contain such medical cases they must be transmitted to EHR database for permanent storage.

#### (EHR)-(Beneficiary Psychiatry) integration requirements

For the Beneficiary Registration Module - Psychiatry Program the data analysis must be done in order to identify the information, which can be used to construct the medical cases with information about the service history of individual patients. If the module does contain such medical cases they must be transmitted to EHR database for permanent storage.

#### (EHR)-(Immunization) integration requirements

The Immunization Management Module database must be analysed in order to identify the information, which can be used to construct the medical cases with information about the service history of individual patients during vaccination companies. If the module does contain such medical cases they must be transmitted to EHR database for permanent storage.

#### (EHR)-(Tuberculosis) integration requirements

The Tuberculosis Electronic Module database must be analysed in order to identify the information, which can be used to construct the medical cases with information about the service history of individual patients. If the module does contain such medical cases they must be transmitted to EHR database for permanent storage.

### Common functional requirements towards type 3 integration

Within integration of EHR with USAID modules by type 3 should be implemented the ability to read the auxiliary information from the USAID modules, to display in the EHR interface. This information should be capable for cases management (see 13.2.1 and 13.2.2) for Class A clinics, as well as be used to automate certain processes and reporting.

CHE architecture should provide data required reading not only of the USAID modules, but also the possibility of obtaining additional information from external sources (databases of the Ministry and so on.).

Figure 8 shows the general scheme of data streams for the integration of the type 3.

Figure 8. Common type 3 integration schema

#### (EHR)-(Beneficiary Registration) integration requirements

Required to enable the logical linking of patient records in the EHR with the appropriate entries in the database module Beneficiary Registration Module. This link should provide users with the ability to view EHR more information about patients / beneficiaries.

#### (EHR)-(Medical Data) integration requirements

Information on the limits for beneficiaries enrolled in the Beneficiary Registration Module must be readable by the users within the EHR work with cases (see 13.2.1 and 13.2.2), as well as in reporting and automation of certain processes. In this case, information about the new costs of patient care, entered by the user via EHR, should automatically appear in the Medical Data Module database (either directly or through the Healthcare Programs Financing Module).

#### (EHR)-(Common Data) integration requirements

Common Data Module contains general background information that is used when working with other USAID modules. This information should also be available for reading from the EHR interface.

#### (EHR)-(Medical Classifications) integration requirements

Medical Classifications Module contains information about basic health classifiers used in the automation of various processes. In particular, this information is used in Case Registration Module, Healthcare Programs Financing Module, Guarantee Module and others. Thus, in the framework of opportunities to work with cases in the EHR interface (see 13.2.1 and 13.2.2), the usage of classifiers diseases, medical procedures (ICD-10, ICPC2, NCPS, etc.) must be implemented.

### Common functional requirements towards type 4 integration

Within integration of EHR with USAID modules by type 4 must be implemented the ability to transfer clinical information contained in the database EHR, modules USAID to provide interested to authorized users via the interface modules.

CHE architecture must be capable of transmitting the required EHR data not only to USAID modules, but also at the request of any external consumer, satisfying certain requirements.

#### (EHR)-(Finance) integration requirements

As part of the integration of EHR with Case Registration Module and Guarantee Module via EHR Class A clinics can be administered information to be automatically transferred to the module Healthcare Programs Financing Module.

In other words, no matter how (from what interface) the case is managed, related financial information should automatically be accumulated in the module Healthcare Programs Financing Module in the full extent necessary to complete the work unit.

## Mobile platform/services implementation

### Mobile platform architecture requirements

Mobile platform should serve as the basis for an effective communication and information support for patients, medical professionals and employees of ministries and management staff with mobile devices and interfaces.

Figure 9. Common mobile platform architecture

For the effective development of mobile services, the mobile platform must:

- Ensure management of mobile devices and applications.

As mobile services can provide access to confidential information, you must enable the registration of mobile devices and the management of user access to certain services.

- Provide mobile services unified mechanism for data encryption to protect sensitive information

- Provide mobile services universal functions of authorizing and authenticating users of mobile services through integration with national registers (HSSP User Management Module, Civil Registry, HC providers Registry, etc.).

- Provide mobile services unified access to the national classification systems (HSSP/USAID Common Data,HSSP / USAID Medical Classification Module, etc.).

- Provide access to mobile services to information systems MoLHSA (National Healthcare Information System, Social Information Management System) for the effective exchange of information

- Provide the ability to access mobile services to systems of other ministries (Ministry of Finance, Economic Development, Education and Science, and others.)

- Provide access to mobile services to mobile operators to send notifications to mobile devices (SMS - Alert)

Mobile services must be divided into two groups:

- Group 1: Mobile services directories.

This type of service should enable users to obtain background information on publicly available data via mobile devices. It may be information about medical institutions with reference to the map, information about medications, etc. In other words, service manuals should provide access to static (rarely changing) information and create simple and independent applications with a mechanism for periodic updating of data based on official sources.

- Group 2: Active mobile services.

This is a more complex form of services, which includes tight integration with existing information systems (EHR, HSSP / USAID modules, etc.). In contrast to the service manuals, data mobile services should provide users with access to live data, such as: the current state of electronic medical record (EMR / EHR), access to electronic prescriptions and directions (integration with e-Prescription), etc. Active mobile services should be "mediators" between mobile devices and other information systems within the unified information environment health.

#### Mobile services-directories architecture requirements

Figure 10. Common architecture of the mobile services - Dictionaries

Architecture of mobile services-directories should consist of the following components:

- Applications downloaded to the mobile device - a mobile phone or tablet running iOS / Android / Windows mobile.

- The server communicates with mobile devices and access to relevant information

- A database containing relevant information

- An application that enables you to synchronize data in the database server with data from other systems

#### Active mobile services architecture requirements

Figure 11. Common architecture of the active mobile services

Architecture of active mobile services consists of the following components:

- Applications downloaded to the mobile device - a mobile phone or tablet running iOS / Android / Windows mobile.

- The server communicates with mobile devices and access to relevant information. In addition to communication with the mobile application server must also interact with other systems (EHR, modules HSSP/USAID and so on.) To obtain and possible changes in the information contained in other systems.

In addition to providing access to external systems, active mobile services should also have the opportunity to actively inform users of mobile devices regarding events through interaction with mobile operators to send SMS alerts.

### Mobile services functional requirements

The following mobile services must be implemented:

| No | Service | Description | Consumer | Functionality | Details |
| --- | --- | --- | --- | --- | --- |
|  | Directory of medical institutions | Provides (with location) information about the available Medical Institutions | Patient | Information about: - Medical facilities - pharmacies - Emergency room | 13.3.2.1.1 |
|  | Pharmaceutical products directory | Provides information on the approved / recommended by the Ministry of medicines. | Patient | - View descriptions of medicines information on contraindications, interchangeability of medicines, etc. | 13.3.2.1.2 |
|  |  |  | Doctor |  |  |
|  | First aid manual directory | Provides brief information on how to provide first aid (while waiting an ambulance) | Patient | - A person gets into an accident - Passer call an ambulance and while she rides gives first aid - A mobile application should contain brief instructions and pictures | 13.3.2.1.3 |
|  | Mobile EMR | Provides complete information about the patient, including service history. | Patient | - View their history - View appointments - See their insurance limits | 13.3.2.1.4 |
|  |  |  | Doctor (emergency) | Case: The ambulance doctor should promptly obtain basic information about the patient: - Drug intolerance - Blood - Chronic diseases | 13.3.2.2.1 |
|  | Medical services requests (status tracking) | Provides the ability to track orders from the population to health services (integration with HSSP /USAID Guarantee module) | Patient | - Enter the application ID - The status of the application in the database of the Ministry - Notification of the results of the coordination of the application | 13.3.2.1.5 |
|  | Common financial indicators | Dashboard provides the ability to display a summary Fin. information (within the meeting) | Ministry | - General insurance payments - Payments broken down by providers, month, etc. - Total expenditure for the current year in the context of the main areas - Other. | 13.3.2.3.1 |
|  | Common healthcare statistics | Dashboard provides the ability to display a summary of statistical information (within the meeting) | Ministry | - Statistics on major diseases (heart attacks, cancer, tuberculosis, etc.) - Statistics on births, deaths - Statistics for ambulance - Other. | 13.3.2.3.2 |
|  | EHR filling control | Provides the ability to monitor filling EHR patient data (within the meeting) | Ministry | - The amount of information (number of records, the number of unique patients) for each connected to the EHR clinic for the last month, year - Alert in the absence of evidence of new information from the clinic in the last week, month | 13.3.2.3.3 |

#### Mobile services for citizens

##### Directory of medical institutions

Directory of medical institutions should provide mobile users information on existing institutions, contact information, the ability to view maps showing the location, find the nearest Medical Institutions in the presence of a mobile device in the current geographical location of the device, the ability to speed dial a phone number of the selected health facilities.

Information about Medical Institutions should be periodically updated on the basis of existing medical facilities in Georgia registers and other sources (e.g., information about the pharmacies).

##### Pharmaceutical products directory

The manual should provide mobile users a complete description of drugs, including a description of the pharmacological action, dosage form, dosage, side effects, etc.

Should be possible to expand this service in the future to search for possible substitutes one drug to another health. Furthermore, it must be possible to integrate this service with pharmacy systems to obtain information on the availability and cost of medicines in pharmacies as well as integration with the State Register of approved drugs, etc.

In the operation of the service should use the information contained in the Pharmaceutical Products Module database, as well as the Medical Classification Module.

##### First aid manual directory

Set of mobile services for the population should contain background information on first aid and emergency situations. The directory should contain a brief text, graphics and video instructions to enable citizens to provide first aid while waiting for the ambulance.

##### Mobile EMR

This service should provide access to electronic patient records contained in the EHR. The patient should be able to view the full information about their medical history, doctor appointments, insurance limits and so forth.

##### Medical services requests (status tracking)

As part of the mobile service should be implemented the integration with Guarantee Module, under which the application management of the population to receive certain medical services.

The initiator of the application (citizen) should be able to obtain a summary of the status of your application by using a mobile device.

At the end of the process of consideration of the application of the citizen, the information about its results should come to the mobile phone of the applicant.

#### Mobile services for doctors (emergency)

##### Mobile EMR (short)

The ambulance doctor should be able to prompt access to basic medical information about you. The physician must obtain at least the following amount of information: age, drug intolerance, blood group and Rh factor, chronic diseases, surgeries in the last year.

#### Mobile services for MoLHSA

##### Common financial indicators

Employee of the Ministry during the operational meeting should be able to obtain information on key financial indicators, grouped according to the given parameters.

The content and appearance of a report on financial performance should be determined at the design stage.

##### Common healthcare statistics

By analogy with the report on key financial indicators of employee of the Ministry should have an opportunity to obtain general statistical information on healthcare. In particular, it should be information about birth and death rates for certain periods of time, statistics on the incidence of the population, about costly operations performed the statistics of the ambulance and so on.

##### EHR filling control

Employee of the Ministry should be able to control filling EHR data from the connected to the system of clinics. Service should display a summary of the amount of information obtained from each attached clinic for a certain period of time.

In addition, the service should provide the initiation of alerts in the absence of evidence of new information from the clinic in the last week, month.

The content and appearance of a report should be determined at the design stage.

To be clarified and specified within the next phase. Out of the current scope.

The data replication will be implemented for those modules only, which contains enough information for medical case construction.

The scope of integration (the data to be transferred between the systems) will be defined upon the completion of the Work Package 4 (see 4.5)